# Architectural Alchemist: Engineering & Design Roadmap

## Week 1: Infrastructure & "Safety-First" Compliance

Goal: Establish the Google Cloud backbone and pass the AUP (Acceptable Use Policy) check.

- Task 1.1: GCP Project Provisioning

  - Create a new Google Cloud Project.

  - Enable APIs: Vertex AI, Gemini Multimodal Live API, Cloud Run, and Cloud Vision.

- Task 1.2: The "Privacy Shield" (AUP Requirement)

  - Develop a Cloud Run microservice using Vertex AI Vision.

  - Logic: Detect human presence in the stream. If a face is detected, apply a Gaussian blur filter before the frame reaches the Gemini reasoning engine.

- Task 1.3: Authentication & Hosting

  - Initialize Firebase Hosting.

  - Set up Firebase Authentication (Anonymous login) to satisfy the "Auth Before Queries" requirement for future storage needs.

## Week 2: Design Identity & SpaceX UI

Goal: Use AI to build a "Grade A" visual interface.

- Task 2.1: Brand Synthesis

  - Use AI logo tools to create the "Alchemist" vector mark.

  - Design a "SpaceX-Minimalist" dashboard: Deep charcoal (#121212), Electric Cyan (#00f3ff), and semi-transparent blur overlays.

- Task 2.2: Dynamic Color Palette Engine

  - Build a utility: Upload a room photo → Extract dominant colors → Generate a Tailwind CSS configuration that complements the existing physical space.

- Task 2.3: Frontend Foundation

  - Scaffold Next.js app with Tailwind CSS.

  - Implement "Glassmorphism" components (frosted glass panels for AI text output).

## Week 3: The Live Agent "Brain" (ADK & Live API)

Goal: Master the Multimodal Live API and Interruption logic.

- Task 3.1: WebRTC Integration

  - Use the Google GenAI SDK to establish a bidirectional stream for video/audio.

  - Implement Exponential Backoff for API connection retries (as per best practices).

- Task 3.2: ADK State Management

  - Implement the Agent Development Kit (ADK) to manage the "Designer State Machine."

  - States: IDLE -> LISTENING -> ANALYZING_SPACE -> GENERATING_PREVIEW.

- Task 3.3: Interruption Handling

  - Configure the Live API to allow the user to cut the agent off.

  - Scenario: User says "Replace this wall—", Agent starts describing marble, User interrupts: "No, make it glass!" Agent must pivot instantly.

## Week 4: Spatial Reasoning & Veo Generation

Goal: The "Wow Factor"—Digital Demolition.

- Task 4.1: Spatial Pointing (Tools)

  - Define a tool/function call: identify_surface(coordinates, surface_type).

  - Gemini uses the vision stream to return the specific 2D coordinates of the wall to be replaced.

- Task 4.2: Veo Video Pipeline

  - Connect to Google Veo via Vertex AI Model Garden.

  - Prompt Engineering: "Photorealistic [View Name] seen through a modern architectural window, cinematic lighting, 4k, moving clouds."

- Task 4.3: The "Alchemical" Transition

  - Use Framer Motion to create a CSS transition where the real-time video "dissolves" into the Veo-generated video.

## Week 5: Cloud Persistence (Firestore & Data)

Goal: Implement storage using the "Three Mandatory Rules" for the contest.

- Task 5.1: Private Data Storage

  - Implement Firestore using the mandatory path: /artifacts/{appId}/users/{userId}/designs.

  - Save "Snapshots" of remodeled rooms (metadata + image URI).

- Task 5.2: Public Gallery

  - Create a "Community Inspo" feed using the path: /artifacts/{appId}/public/data/showcase.

  - Ensure all queries are simple collection() calls (no complex orderBy or where to avoid index issues).

## Week 6: Showcase & Judge Preparation

Goal: Documentation and Demo.

- Task 6.1: The "One-Take" Demo

  - Record a walkthrough: "Point phone at wall → Voice command → Wall disappears into a space view → Walk closer."

- Task 6.2: Technical Documentation (Portfolio)

  - Translate technical jargon (e.g., "Multimodal Latency") into easy-to-understand descriptions.

  - Highlight the use of Google Cloud services to fulfill contest categories.

- Task 6.3: Submission

  - Finalize the Devpost/Contest entry with the Architecture Diagram and Video.