# 🏃‍♂️ Agile Methodology Plan: Architectural Alchemist

## 1. The Agile Framework

We will use a Scrum-Kanban Hybrid (Scrumban) approach. This provides the structure of weekly Sprints with the flexibility of a Kanban board to manage continuous visual design tasks (like logo iterations and palette generation).

- Sprint Duration: 1 Week (6 Sprints total).

- Daily Stand-up (Solo): 15-minute morning review of the "Alchemist Board."

- Sprint Review: End-of-week demo (recorded) to track visual progress.

- Retrospective: Analysis of API latency and prompt performance.

## 2. Sprint Roadmap (The 6-Week Cycle)

### 🟢 Sprint 1: Foundation & "The Privacy Shield"

- Theme: Engineering Compliance & Connectivity.

- User Story: "As a developer, I want to establish a secure, AUP-compliant connection to Google Cloud so I can process video safely."

- Tasks: * Initialize Google Cloud Project & IAM.

  - Build the Cloud Run "Privacy Shield" (Face blurring module).

  - Connect WebRTC stream to Gemini Live API.

### 🔵 Sprint 2: Visual Identity & "The Cockpit" UI

- Theme: Design & Brand Synthesis.

- User Story: "As a user, I want a high-end, SpaceX-inspired interface so the app feels like a futuristic tool."

- AI Design Integration:

  - Logo Gen: Use AI image tools to iterate on a vector brand mark.

  - Palette Gen: Upload physical room photos to AI tools to generate the Tailwind CSS configuration.

  - UI Build: Implement "Glassmorphism" layout in Next.js.

### 🟡 Sprint 3: Spatial Intelligence & ADK

- Theme: The "Brain" Implementation.

- User Story: "As a designer, I want the agent to understand my room's layout so it knows where to place new windows."

- Tasks:

  - Configure Agent Development Kit (ADK) for state management.

  - Develop "Spatial Pointing" tool for wall identification.

  - Refine voice interruption logic (Low-latency feedback).

### 🟠 Sprint 4: "Digital Demolition" (Veo Integration)

- Theme: Generative Synthesis.

- User Story: "As a user, I want to see a cinematic view of Mars through my wall so I can experience the 'Alchemy' effect."

- Tasks:

  - Connect Gemini to Google Veo via GenAI SDK.

  - Build CSS Particle Animations for the "Wall Dissolve" effect.

  - Synchronize video overlays with WebXR spatial anchors.

### 🟣 Sprint 5: Persistence & Quality Assurance

- Theme: Reliability & Data.

- User Story: "As a user, I want to save my favorite designs so I can show them to my architect later."

- Tasks:

  - Implement Firestore storage (Private vs. Public paths).

  - ISTQB-Aligned Testing: Conduct "Stress Tests" on API connection stability.

  - Optimize mobile performance (Asset lazy-loading).

### 🔴 Sprint 6: The Launch & Documentation

- Theme: Presentation & Submission.

- User Story: "As a judge, I want to see a clear technical and visual breakdown so I can evaluate the project's impact."

- Tasks:

  - Record the "One-Take" demo video.

  - Translate technical jargon into the "User Manual" (Portfolio docs).

  - Finalize Devpost/Google Contest submission.

## 3. Definition of Done (DoD)

To satisfy your goal of high-quality execution, a task is only "Done" if:

- AUP Check: It does not violate Google Cloud Acceptable Use Policy.

- Visual Polish: The UI adheres to the SpaceX-Minimalist design system.

- Performance: Latency for voice-to-visual response is under 2.5 seconds.

- Documentation: The code is commented and the "Non-Techie" description is updated.

## 4. Visual Design Tools in the Loop

| Phase | AI Tool Category | Specific Application |
| --- | --- | --- |
| Branding | Vector Logo Generator | Creating the "Alchemist" brand mark. |
| Coloring | Image-to-Palette Gen | Extracting CSS variables from room photos. |
| UI/UX | CSS Animation Gen | Generating complex "dissolve" and "rematerialize" code. |
| Content | Google Veo / Imagen 3 | Generating the ultra-realistic "New World" vistas. |