# Project Management Suite: Architectural Alchemist

## 1. Work Breakdown Structure (WBS)

### Phase 1: Initiation & Cloud Setup (Week 1)

- 1.1 Provision Google Cloud Project & IAM Roles.

- 1.2 Enable Vertex AI, Gemini Live API, and Veo endpoints.

- 1.3 Initialize Firebase Project for Hosting and Auth.

### Phase 2: Core Agent Development (Weeks 2-3)

- 2.1 Implement WebRTC stream handling with Google GenAI SDK.

- 2.2 Develop state management using the Agent Development Kit (ADK).

- 2.3 Build the "Spatial Reasoning" tool to detect wall coordinates.

### Phase 3: Generative Pipeline (Week 4)

- 3.1 Integrate Google Veo for video-to-video style transfer.

- 3.2 Create the "Alchemical Transition" CSS animation for UI overlays.

- 3.3 Build the automated face-blurring safety filter.

### Phase 4: Testing & Optimization (Week 5)

- 4.1 Conduct "Latency Stress Tests" on Hamilton-to-Cloud latency.

- 4.2 UI/UX Polish: Glassmorphism and dark mode refinements.

- 4.3 Regression testing for voice command interruptions.

## 2. Risk Register

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| API Latency | High | Medium | Implement "Optimistic UI" loading states/animations while Veo generates. |
| AUP Violation | High | Low | Hardcode a Vertex AI Vision layer to block processing if a person is in frame. |
| Drift in AR | Medium | Medium | Use WebXR anchors to lock digital windows to physical GPS/Compass data. |
| Veo Quotas | Medium | Medium | Cache popular textures (e.g., "City Skyline", "Forest") in Cloud Storage. |

## 3. Key User Stories

- As a User, I want to point my camera at a blank wall and say "Turn this into an aquarium," so I can see the potential of my living room without expensive software.

- As a Designer, I want to interrupt the agent mid-remodel to change the lighting, so the creative process feels like a natural conversation.

- As a Judge, I want to see a clear separation of concerns in the architecture, so I can verify the project uses the required Google SDKs correctly.

## 4. Test Strategy (ISTQB Aligned)

- Unit Testing: Validate prompt parsing logic in the ADK.

- Integration Testing: Verify the handshake between the Live API and Vertex AI (Veo).

- System Testing: End-to-end "Walk-through" test in a physical room.

- User Acceptance (UAT): Verify the "Wow factor" of the visual design and transitions.